## Slide 1: 7-1 Final Project: Agile Presentation
Norman Gloss
Southern New Hampshire University

## Slide 2: Roles in the Scrum/Agile Team
Product Owner: Responsible for management of the backlog.
  Represents the client by gathering all necessary parameters and desires.
  Makes all decisions about what will be built ands in what priority.
Scrum Master: The “coach” of the team.
  Facilitates the success of the team while dealing with outside interference.
  Implements and leads Scrum Events.
  Assists The product owner with backlog management.
Development Team: A cross-functional, self-organizing unit
  Design, develop, and test all aspects of the product.
  Estimates the size of various projects and the then completes them in that time frame.
  Determines what “done” means with respect to the product.
  (Cobb, 2015, p.35-39)

## Slide 3: The Agile Approach to the SDLC
Waterfall methodology must be followed in this order, and no step may be repeated. In agile all can be done simultaneously.
Planning and Analysis: Agile allows for real time adjustment to the plan and continuous analysis of the needs of the client. This phase important because it gives the team a direction.
Define Requirements: Agile allows the requirements to evolve as the product evolves. This phase keeps the team aware of what needs to be built.
Design: Can be kept or changed with the whim of the client or the needs of the development team in an Agile Framework. This phase defines what the product should look like and how it should function.
Development: Agile allows this to be done incrementally and built in sprints. Nothing would be built without this phase
Testing: Tests are built into the development allowing a quality product to be built from the outset rather than tested later by another department.
Deployment: This is the phase where the product is ready to be delivered and implemented.
Maintenance: A continuous phase which keeps the product running and allows improvements.

## Slide 4: What if the team had used a Waterfall Framework?
There is one aspect of the development of the product for SNHU Travel that would have caused this product to implode had the team been using a Waterfall Framework. When the product owner came back to the team with a shift in focus from popular vacations to specifically detox/wellness vacations, that would have triggered a complete reset to the planning/analysis phase of the SDLC. This would have been disastrous as all work prior to the change would now become useless.

## Slide 5: Waterfall v. Agile: How do we decide?
The following factors would influence my decision:
  Will the project evolve, or are the needs static? As an example, a tax preparation program would have immutable characteristics that will not need to change where a travel website needs to change with customer demands. The former would be a great candidate for waterfall while the second would require Agile of a necessity.
  Is my staff cross-functional and self-driven? One of the biggest aspects of Agile is the ability of the team to take on various roles within the team such as designer, developer, tester, estimator, etc. Specialists don’t work in the grand scheme of Agile.

## Slide 6: References
Clark, H. (2024). The Software Development Life Cycle (SDLC): 7 Phases and 5
Models [Review of The Software Development Life Cycle (SDLC): 7 Phases
and 5 Models]. The Product Manager; Black & White Zebra.
https://theproductmanager.com/topics/software-development-life- cycle/
Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile :
Principles and Practices for an Adaptive Approach. Wiley.